DEVELOPER HANDOVER

Carajás Field Guide

iOS App · SwiftUI · Sprint 3 In Progress

Snakes of Carajás · Mantella

Document version: 4.0 · March 2026

Status: Sprint 3 In Progress — Landing hub, About, Privacy Policy complete

# 1. Purpose of This Document

This document provides a complete handover of the Carajás Field Guide iOS app. It is intended to allow any developer or AI assistant to pick up the project in a new session with full context — without needing to re-read conversation history.

It covers: what has been built, the current state of every file, Git workflow, session triggers, known issues, and the Sprint 3 remaining roadmap.

# 2. Project Overview

| Field | Value |
| --- | --- |
| App name | Carajás Field Guide |
| Brand | Mantella |
| Platform | iPhone (iOS 17+) — Portrait only (locked) |
| Language | Swift 5.9+ |
| UI Framework | SwiftUI |
| Architecture | Local-first, content-driven |
| Pilot dataset | 62 survey-confirmed snake species — Serra dos Carajás, Pará, Brazil |
| Data sources | Cunha et al. 1985 · CNF Herpetofauna Survey 2015–2023 (UFSC) · iNaturalist |
| Xcode project | AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide.xcodeproj |
| GitHub repo | https://github.com/AndrewKerr47/everywherefieldguide (private) |
| Master brief | MasterDoc_0_3.docx — full product specification |

# 3. Git Setup & Workflow

## 3.1 Repository

Git was initialised in Sprint 3. The repository root is AK_fieldGuide/ on the Desktop. Remote: github.com/AndrewKerr47/everywherefieldguide (private).

Two branches:

• main — stable, tested code only. Never work directly on main.

• sprint-3 — active development branch. All new work goes here.

## 3.2 Session triggers

The following trigger words activate predefined routines when typed in the chat:

| Trigger | Response |
| --- | --- |
| good morning | Display the start-of-session Git routine: navigate to project, check branch with git status, run git pull, confirm on sprint-3 before opening Xcode. |
| good night | Display the end-of-session Git routine: git add ., git commit with a descriptive message, git push, git status to confirm clean, remind to update handover doc if sprint is complete. |
| commit | Auto-generate a commit message based on what was built in the current session and provide the exact three commands to paste into Terminal: git add . / git commit -m "..." / git push |

## 3.3 Daily routine

START OF SESSION:

cd ~/Desktop/AK_fieldGuide

git status

git pull

Then open Xcode and work on sprint-3.

DURING SESSION — commit whenever something works:

git add .

git commit -m "Brief description of what changed"

END OF SESSION:

git add .

git commit -m "End of session — describe what is in progress"

git push

git status

Should show: nothing to commit, working tree clean. Then close Xcode and Terminal.

## 3.4 End of sprint

# On GitHub: open PR from sprint-3 → main, review diff, merge

git checkout main

git pull

git checkout -b sprint-4

git push -u origin sprint-4

# 4. Sprint 1 — Completed Features

| Feature | Version | Status |
| --- | --- | --- |
| Bulk image download on first launch. Progress screen with retry. Documents/species_images/. | 0.2.1 | ✅ Complete |
| iNaturalist observation coordinates pipeline. inat_sightings [{lat, lng, date}] in species.json. 31/62 species have bbox sightings. | 0.3.2 | ✅ Complete |
| Survey filter panel — Cunha 1985, CNF 2015–23, iNaturalist, Seen. Multi-select with species counts. | 0.2.2 | ✅ Complete |
| Per-species seen checkbox — list thumbnail indicator + detail hero toggle. SeenSpeciesStore (@Observable), UserDefaults. | 0.2.3 | ✅ Complete |
| Brazilian Portuguese name toggle — flag button in banner. Additive display. @AppStorage. | 0.2.4 | ✅ Complete |
| Portrait-only orientation lock. | — | ✅ Complete |

# 5. Sprint 2 — Completed Features

| Feature | Version | Status |
| --- | --- | --- |
| Brazilian flag icon — replaced emoji with circular PNG asset (flag_brazil_circle). Original Image, Single Scale. | 0.2.4 | ✅ Complete |
| Venom row backgrounds — dangerous: #FBCDCD, mild: amber opacity, low risk: #DFF1E2, non-venomous: #DFF1E2. | — | ✅ Complete |
| Venom row label — changed from 'Venom status' to 'Venom'. | — | ✅ Complete |
| Non-venomous icon — custom asset icon_smile (SVG, Template Image) replaces skull for non-venomous species only. | — | ✅ Complete |

# 6. Sprint 3 — Completed Features

| Feature | Version | Status |
| --- | --- | --- |
| Git repository — initialised at AK_fieldGuide/. Remote on GitHub (private). Branches: main + sprint-3. Credentials in macOS Keychain. | — | ✅ Complete |
| Landing hub screen — LandingView converted to hub. Same hero image. App name top-right (two-line, left-aligned). About + Privacy Policy buttons centred at bottom. 5-second auto-advance timer. NavigationStack wraps view. | — | ✅ Complete |
| AboutView — Views/About/AboutView.swift. Five sections: app identity, methodology, data sources (3 survey cards with SFSafariViewController links), image credits, version footer. Matches detail screen design tokens. | Prompt 08 | ✅ Complete |
| SafariView extracted — moved from SpeciesDetailView.swift to Utilities/SafariView.swift. Shared by AboutView and SpeciesDetailView. | — | ✅ Complete |
| PrivacyPolicyView — Views/About/PrivacyPolicyView.swift. Loads hosted HTML via WKWebView. Falls back to native summary screen if offline. | — | ✅ Complete |
| Privacy policy HTML — docs/privacy-policy.html hosted on GitHub Pages at https://andrewkerr47.github.io/everywherefieldguide/privacy-policy.html | — | ✅ Complete |

# 7. Complete File Structure

All Swift files live inside: AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide/

## 7.1 Models/

| File | Notes |
| --- | --- |
| Species.swift | Core Codable struct. 17 fields + inatSightings: [InatSighting]?. Computed helper: hasSightings. |
| Survey.swift | Codable struct: id, name, url, resolvedURL. |
| VenomStatus.swift | UPDATED Sprint 2. Enum with rowBackground, color, label, iconName computed properties. |
| IUCNStatus.swift | Enum: lc/nt/vu/en/cr/ew/ex. Unchanged. |

## 7.2 ViewModels/

| File | Notes |
| --- | --- |
| SpeciesStore.swift | @Observable. Loads/decodes species.json. Unchanged. |
| SeenSpeciesStore.swift | @Observable singleton. UserDefaults key 'seenSpecies'. Methods: isSeen(), toggle(), count. |

## 7.3 Views/

| File | Notes |
| --- | --- |
| LandingView.swift | UPDATED Sprint 3. Hub screen with NavigationStack, 5-second auto-advance, About + Privacy Policy buttons, top-right app name block. |
| List/HomeView.swift | Unchanged from MVP. |
| List/SpeciesListView.swift | UPDATED Sprint 2. flag_brazil_circle asset, all Sprint 1 filter/PT name features. |
| Detail/SpeciesDetailView.swift | UPDATED Sprint 2+3. Venom row updated. SafariView struct removed (now in Utilities/). |
| About/AboutView.swift | NEW Sprint 3. Five-section About screen. |
| About/PrivacyPolicyView.swift | NEW Sprint 3. WKWebView loading hosted policy. Native fallback if offline. |

## 7.4 Utilities/

| File | Notes |
| --- | --- |
| SafariView.swift | NEW Sprint 3. Extracted from SpeciesDetailView. Reusable SFSafariViewController wrapper. Used by AboutView and SpeciesDetailView. |

## 7.5 Root Swift files

| File | Notes |
| --- | --- |
| CarajasFieldGuideApp.swift | Injects SeenSpeciesStore. Routes DownloadView / LandingView. Unchanged in Sprint 3. |
| DownloadView.swift | First-launch image download. Unchanged. |
| CachedSpeciesImage.swift | Local-first image loader. Unchanged. |
| ImageCacheManager.swift | Documents/species_images/ manager. Unchanged. |
| SeenToggleIcon.swift | Seen/unseen SVG icons. Unchanged. |
| ContentView.swift | TabView, 3 tabs. Unchanged. |
| AppColors.swift | Full design token set. Unchanged. |
| AppFonts.swift | Unchanged. |
| AppTheme.swift | Unchanged. |

## 7.6 Resources/

| File | Notes |
| --- | --- |
| species.json | Unchanged in Sprint 3. Contains inat_sightings per species. |
| Fonts/ (6 files) | Manrope-Medium/Bold/ExtraBold.ttf, Inter_18pt-Regular/Medium/SemiBold.ttf. Unchanged. |
| docs/privacy-policy.html | NEW Sprint 3. Hosted on GitHub Pages. URL: https://andrewkerr47.github.io/everywherefieldguide/privacy-policy.html |

## 7.7 Assets.xcassets

| Asset | Render As | Usage |
| --- | --- | --- |
| AppIcon | Default | 1024×1024 snake silhouette |
| bannerList | Default | List screen banner |
| landing_snakesCarajas | Default | LandingView hero image |
| mantella_icon | Default | System splash logo |
| icon_skull | Template Image | Venom row — dangerous/mild/lowRisk states |
| icon_smile | Template Image, Single Scale | Venom row — non-venomous state only |
| icon_ruler | Template Image | Size fact row |
| icon_habitat | Template Image | Habitat fact row |
| icon_IUCN | Template Image | IUCN fact row |
| icon_register_focus | Default, Single Scale | Seen toggle — active |
| icon_register_enabled | Default, Single Scale | Seen toggle — inactive |
| flag_brazil_circle | Original Image, Single Scale | PT-BR name toggle in banner |
| flag_brazil | Default, Single Scale | SUPERSEDED — can be removed |
| bannerImage | Default | SUPERSEDED — can be removed |
| SplashBackground | Color Set | #0E1A0C |
| AccentColor | Color Set | #23422a |

# 8. Design System

## 8.1 Colour tokens — unchanged

| Token | Hex | Usage |
| --- | --- | --- |
| .appBackground | #faf9f6 | All screen backgrounds |
| .appPrimary | #23422a | Headings, icons, active nav |
| .appSecondary | #406840 | iNat bar, PT name text |
| .onSurface | #1a1c1a | Primary body text |
| .onSurfaceVariant | #424842 | Muted text, fact values |
| .outline | #727971 | Section labels, source footer |
| .outlineVariant | #c2c8bf | Dividers, bar track |
| .surfaceContainerLow | #f4f3f1 | Search bar background |
| .primaryFixedDim | #abd0af | Scientific name on hero |
| .secondaryContainer | #beecb9 | Survey pill background |
| .onSecondaryContainer | #446c44 | Survey pill text |

## 8.2 Venom row colour system

| State | Background | Icon / label colour |
| --- | --- | --- |
| dangerous | #FBCDCD | #ba1a1a red — icon_skull |
| mild | #C07820 at 6% opacity | #C07820 amber — icon_skull |
| lowRisk | #DFF1E2 | #4A8A30 green — icon_skull |
| nonVenomous | #DFF1E2 | #406840 green — icon_smile |

# 9. Known Issues & Outstanding Items

| Item | Status | Notes |
| --- | --- | --- |
| Font error in console | 🚧 Partial | GSFont: Manrope-Bold.ttf%0A — stray newline in Info.plist. App runs fine. |
| InfoView / Field Guide Key | ❌ Not built | Planned for Sprint 3 remainder. Views/About/InfoView.swift. Four sections: venom system, IUCN codes, survey pills, iNat bar. |
| Species sightings map | ❌ Not built | MapKit view in SpeciesDetailView. Read-only pins from inat_sightings. |
| Privacy policy email | ⚠️ Placeholder | hello@mantella.app in privacy-policy.html and PrivacyPolicyView.swift — update to real address. |
| flag_brazil asset | ⚠️ Superseded | Replaced by flag_brazil_circle. Can be removed from Assets.xcassets. |
| bannerImage asset | ⚠️ Superseded | No longer referenced. Can be removed. |
| Full pt-BR localisation | ❌ Not built | Xcode String Catalogs. Supersedes current PT name toggle. |
| Spilotes sulphureus image | ⚠️ Known | No iNat photo. Shows grey placeholder. |
| Apostolepis quinquelineata | ⚠️ Known | No iNat photo or taxon ID. Name-based URL fallback. |

# 10. Architecture Notes

## 10.1 Image caching

Documents/species_images/<ScientificName>.jpg. UserDefaults key imagesDownloaded gates first-launch screen. Reset: ImageCacheManager.shared.clearAll() or reinstall.

## 10.2 Seen species persistence

SeenSpeciesStore @Observable. UserDefaults key 'seenSpecies' as '||'-delimited string. Scientific name is the stable key. Injected via .environment() at app root.

## 10.3 Survey filter logic

All filters checked by default = show all 62 species. Restricts only when a proper subset is active. Seen filter uses SeenSpeciesStore.isSeen() directly. Filter state resets on relaunch.

## 10.4 Venom icon conditional

Handled in QuickFactsView inside SpeciesDetailView.swift. Group conditional: nonVenomous → Image("icon_smile"), all other states → Image("icon_skull"). VenomStatus.iconName exists as a computed property but the view uses explicit if/else to keep asset rendering consistent.

## 10.5 Privacy policy delivery

PrivacyPolicyView loads docs/privacy-policy.html via WKWebView from GitHub Pages URL. Falls back to a native SwiftUI summary screen if the device is offline. The hosted URL is required for the App Store listing.

# 11. Sprint 3 — Remaining Roadmap

| Feature | Priority | Notes |
| --- | --- | --- |
| InfoView / Field Guide Key | High | Views/About/InfoView.swift. Four sections: venom colour system legend, IUCN status codes, survey presence pills explanation, iNaturalist visibility bar explanation. Accessed from Landing hub (replace current placeholder). |
| Species sightings map | High | MapKit view in SpeciesDetailView. Read-only pins from inat_sightings already in species.json. 'No observations recorded' message for 0-sighting species. |
| Full pt-BR localisation | Medium | Xcode String Catalogs. Supersedes current PT name toggle feature. |
| Pull Request sprint-3 → main | End of sprint | Open PR on GitHub when all sprint-3 features are tested on device. Review diff, merge, tag release, create sprint-4 branch. |

# 12. How to Continue in a New Chat

Paste the following as the opening message in a new Claude session:

I am continuing development of the Carajás Field Guide iOS app.

The app is a SwiftUI iPhone field guide for snake species of Serra dos Carajás, Pará, Brazil.

Sprint 3 is in progress. Please read the Developer Handover document I am attaching for full context.

The Xcode project is at: AK_fieldGuide/CarajasFieldGuide/ on my Desktop.

The GitHub repo is: https://github.com/AndrewKerr47/everywherefieldguide (private, branch: sprint-3).

After reading the handover doc, confirm you understand the current state and ask me what to build next.

Attach to the new session:

• CarajasFieldGuide_Handover_v4.0.docx

• MasterDoc_0_3.docx

• carajas_snakes_master_dataset.csv

Session triggers:

• Type 'good morning' → start-of-session Git routine

• Type 'good night' → end-of-session Git routine

• Type 'commit' → auto-generated commit message + three Terminal commands

# 13. Document Version Log

| Version | Date | Summary |
| --- | --- | --- |
| 1.0 | March 2025 | Initial handover. MVP complete. 62 species. All screens built. |
| 2.0 | March 2026 | Sprint 1 complete. Image caching, iNat pipeline, survey filter, seen checkbox, PT name toggle, portrait lock. |
| 3.0 | March 2026 | Sprint 2 complete. Flag icon, venom backgrounds, 'Venom' label, icon_smile for non-venomous. |
| 4.0 | March 2026 | Sprint 3 in progress. Git setup, Landing hub, AboutView, SafariView extracted, PrivacyPolicyView, GitHub Pages policy, session triggers added. |