DEVELOPER HANDOVER

Carajás Field Guide

iOS App · SwiftUI · Sprint 2 Complete

Snakes of Carajás · Mantella

Document version: 3.0 · March 2026

Status: MVP + Sprint 1 + Sprint 2 Complete — Ready for Sprint 3

# 1. Purpose of This Document

This document provides a complete handover of the Carajás Field Guide iOS app after Sprint 2 of post-MVP feature development. It is intended to allow any developer or AI assistant to pick up the project in a new session with full context — without needing to re-read conversation history.

It covers: what was built in Sprint 2, the current state of every file, known issues, and the upcoming Sprint 3 feature list.

# 2. Project Overview

| Field | Value |
| --- | --- |
| App name | Carajás Field Guide |
| Brand | Mantella |
| Platform | iPhone (iOS 17+) — Portrait only (locked) |
| Language | Swift 5.9+ |
| UI Framework | SwiftUI |
| Architecture | Local-first, content-driven |
| Pilot dataset | 62 survey-confirmed snake species — Serra dos Carajás, Pará, Brazil |
| Data sources | Cunha et al. 1985 · CNF Herpetofauna Survey 2015–2023 (UFSC) · iNaturalist |
| Xcode project | AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide.xcodeproj |
| Master brief | MasterDoc_0_3.docx — full product specification |

# 3. Sprint 1 — Completed Features

All Sprint 1 features remain complete and stable.

| Feature | Version | Status |
| --- | --- | --- |
| Bulk image download on first launch — all 62 species images downloaded to Documents directory, persisted until app deletion. First-launch progress screen with retry for failed images. | 0.2.1 | ✅ Complete |
| iNaturalist observation coordinates fetched via Python pipeline (fetch_observations.py) and baked into species.json as inat_sightings [{lat, lng, date}]. Carajás bounding box: -7.0 to -5.5 lat, -51.5 to -49.5 lng. 31 of 62 species have sightings in bbox. | 0.3.2 (data) | ✅ Complete |
| Filter list by survey source — collapsible filter panel triggered by funnel icon on search bar. Four filters: Cunha 1985, CNF 2015–23, iNaturalist, Seen. Multi-select, species count per filter, total count row. | 0.2.2 | ✅ Complete |
| Per-species seen checkbox — seen/unseen indicator on list thumbnails (top-left) and detail hero (tappable toggle). State persisted via SeenSpeciesStore (@Observable) in UserDefaults. | 0.2.3 | ✅ Complete |
| Brazilian Portuguese name toggle — flag button in banner subtitle row. Additive display — Portuguese name shown below English name. Persists via @AppStorage. Applies to list rows and detail hero. | 0.2.4 | ✅ Complete |
| Portrait-only orientation — landscape rotation locked at project level in Xcode target settings. | — | ✅ Complete |

# 4. Sprint 2 — Completed Features

All Sprint 2 features are complete and tested on device.

| Feature | Version | Status |
| --- | --- | --- |
| Brazilian flag icon update — replaced emoji 🇧🇷 in BannerView with custom circular PNG asset (flag_brazil_circle). Render As: Original Image, Single Scale. Active/inactive opacity states retained. | 0.2.4 | ✅ Complete |
| Venom row background colours updated — dangerous: #FBCDCD (red tint), mild: amber opacity (unchanged), low risk: #DFF1E2 (green tint), non-venomous: #DFF1E2 (green tint). Changed in VenomStatus.swift rowBackground computed property. | — | ✅ Complete |
| Venom row label updated — label text changed from 'Venom status' to 'Venom' in QuickFactsView inside SpeciesDetailView.swift. | — | ✅ Complete |
| Non-venomous icon updated — icon_skull replaced with custom asset icon_smile (SVG, Template Image, Single Scale) for non-venomous species only. Conditional rendering in QuickFactsView: nonVenomous → Image("icon_smile"), all other states → Image("icon_skull"). | — | ✅ Complete |

# 5. Data Pipeline

No changes to the data pipeline in Sprint 2. All Python scripts remain at AK_fieldGuide/ (not inside the Xcode project).

fetch_observations.py

Fetches up to 50 georeferenced iNaturalist observations per species within the Carajás bounding box. Writes inat_sightings: [{lat, lng, date}] into species.json.

Run: python3 fetch_observations.py from AK_fieldGuide/

fix_images.py

Fetches iNaturalist medium_url images and writes to species.json. Use for future image refreshes.

fix_boa.py

One-time fix: corrects Boa constrictor taxon URL and image to the Amazonian nominate subspecies (taxon 115434).

fix_trilepida.py

One-time fix: corrects Trilepida macrolepis taxon ID from 33559 to 146504 and re-fetches the correct image.

# 6. Complete File Structure

All files live inside the Xcode project at: AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide/

## 6.1 Models/

| File | Notes |
| --- | --- |
| Species.swift | Core Codable struct. 17 fields. Sprint 1 addition: inatSightings: [InatSighting]?. InatSighting struct: lat, lng, date. Computed helper: hasSightings (Bool). |
| Survey.swift | Codable struct: id, name, url, resolvedURL. Used for survey presence pills and filter matching. |
| VenomStatus.swift | UPDATED Sprint 2. Enum: dangerous / mild / lowRisk / nonVenomous. Computed properties: label, color, rowBackground (updated colours), iconName (skull.fill / face.smiling — now used to drive conditional in view). |
| IUCNStatus.swift | Enum: lc/nt/vu/en/cr/ew/ex. Unchanged. |

## 6.2 ViewModels/

| File | Notes |
| --- | --- |
| SpeciesStore.swift | @Observable class. Loads/decodes species.json. Unchanged. |
| SeenSpeciesStore.swift | @Observable singleton. Manages Set<String> of seen scientific names. Persisted to UserDefaults key 'seenSpecies' as '¦¦'-separated string. Methods: isSeen(), toggle(), count. Injected via .environment() in CarajasFieldGuideApp. |

## 6.3 Views/

| File | Notes |
| --- | --- |
| LandingView.swift | Unchanged from MVP. |
| List/HomeView.swift | Unchanged from MVP. |
| List/SpeciesListView.swift | UPDATED Sprint 2. BannerView: flag_brazil emoji replaced with Image("flag_brazil_circle") asset with opacity states. All other functionality unchanged from Sprint 1. |
| Detail/SpeciesDetailView.swift | UPDATED Sprint 2. QuickFactsView venom block: label changed to 'Venom', icon is now conditional — Image("icon_smile") for nonVenomous, Image("icon_skull") for all other states. rowBackground now driven by VenomStatus.rowBackground. |
| About/ (empty) | Placeholder. Not yet built. Required for App Store submission. Planned for Sprint 3. |

## 6.4 Root Swift files

| File | Notes |
| --- | --- |
| CarajasFieldGuideApp.swift | Injects SeenSpeciesStore.shared into environment. Routes to DownloadView on first launch, LandingView on subsequent launches. Unchanged in Sprint 2. |
| DownloadView.swift | First-launch image download screen. Unchanged in Sprint 2. |
| CachedSpeciesImage.swift | Local-first image loader. Unchanged in Sprint 2. |
| ImageCacheManager.swift | Singleton managing Documents/species_images/. Unchanged in Sprint 2. |
| SeenToggleIcon.swift | Renders seen/unseen SVG icons. Unchanged in Sprint 2. |
| ContentView.swift | TabView overlay, 3 tabs. Unchanged. |
| AppColors.swift | Full design token set. Unchanged in Sprint 2. |
| AppFonts.swift | Unchanged. |
| AppTheme.swift | Unchanged. |

## 6.5 Resources/

| File | Notes |
| --- | --- |
| species.json | Unchanged in Sprint 2. Contains inat_sightings: [{lat, lng, date}] per species. |
| Fonts/ (6 files) | Unchanged: Manrope-Medium/Bold/ExtraBold.ttf, Inter_18pt-Regular/Medium/SemiBold.ttf |

## 6.6 Assets.xcassets

| Asset name | Render As | Usage |
| --- | --- | --- |
| AppIcon | Default | 1024×1024 snake silhouette |
| bannerList | Default | List screen banner |
| landing_snakesCarajas | Default | LandingView full-screen photo |
| mantella_icon | Default | System splash logo |
| icon_skull | Template Image | Venom fact row — venomous states (dangerous/mild/lowRisk) |
| icon_smile | Template Image, Single Scale | NEW Sprint 2. Venom fact row — non-venomous state only. Custom SVG. |
| icon_ruler | Template Image | Size fact row |
| icon_habitat | Template Image | Habitat fact row |
| icon_IUCN | Template Image | IUCN fact row |
| icon_register_focus | Default, Single Scale | Seen toggle — active state (SVG: green pill, checkmark) |
| icon_register_enabled | Default, Single Scale | Seen toggle — inactive state (SVG: grey pill) |
| flag_brazil_circle | Original Image, Single Scale | UPDATED Sprint 2. PT-BR name toggle button in banner. Circular PNG asset. Replaces old flag_brazil emoji. |
| flag_brazil | Default, Single Scale | SUPERSEDED. No longer referenced in code. Can be removed from Assets.xcassets. |
| bannerImage | Default | SUPERSEDED. No longer referenced. Can be removed. |
| SplashBackground | Color Set | #0E1A0C — system splash background |
| AccentColor | Color Set | #23422a — app accent |

# 7. Design System

## 7.1 Colour tokens (AppColors.swift) — unchanged

| Token | Hex | Usage |
| --- | --- | --- |
| .appBackground | #faf9f6 | All screen backgrounds |
| .appPrimary | #23422a | Active nav, headings, icons |
| .appSecondary | #406840 | iNat bar fill, PT name text |
| .onSurface | #1a1c1a | Primary body text |
| .onSurfaceVariant | #424842 | Muted text, fact values |
| .outline | #727971 | Section labels, source footer |
| .outlineVariant | #c2c8bf | Dividers, bar track |
| .surfaceContainerLow | #f4f3f1 | Search bar background |
| .surfaceDim | #dbdad7 | Image placeholders |
| .primaryFixedDim | #abd0af | Scientific name on hero, download screen text |
| .secondaryContainer | #beecb9 | Survey pill background |
| .onSecondaryContainer | #446c44 | Survey pill text |

## 7.2 Venom row colour system — UPDATED Sprint 2

| State | Row background | Icon / label colour |
| --- | --- | --- |
| dangerous | #FBCDCD (red tint) | #ba1a1a red — skull icon |
| mild | #C07820 at 6% opacity (amber tint) | #C07820 amber — skull icon |
| lowRisk | #DFF1E2 (green tint) | #4A8A30 green — skull icon |
| nonVenomous | #DFF1E2 (green tint) | #406840 green — icon_smile |

Inline colours not in AppColors.swift:

#5FDB63 — Seen indicator circle background (list thumbnail + detail toggle active state)

#5B5B5B — SeenToggleIcon pill stroke and inactive circle fill

# 8. Known Issues & Outstanding Items

| Item | Status | Notes |
| --- | --- | --- |
| Font error in console | 🚧 Partial | GSFont: file doesn't exist — Manrope-Bold.ttf%0A. Stray newline in Info.plist UIAppFonts. App runs fine. Fix: check Info.plist for trailing whitespace on font filenames. |
| About screen | ❌ Not built | Views/About/ folder exists but empty. Required for App Store submission. Planned for Sprint 3. |
| Landing hub screen | ❌ Not built | Planned for Sprint 3. LandingView to become a 3-second hub with About and Info buttons before auto-advancing to species list. |
| Info / Key screen | ❌ Not built | Planned for Sprint 3. Explains venom colour system, IUCN codes, survey presence pills, iNaturalist bar. |
| bannerImage asset | ⚠️ Superseded | Still in Assets.xcassets but no longer used. Can be removed. |
| flag_brazil asset | ⚠️ Superseded | Replaced by flag_brazil_circle in Sprint 2. Old asset still in Assets.xcassets. Can be removed. |
| Survey URL targets | ⚠️ Placeholder | UFSC thesis URL should be verified for public accessibility. |
| Spilotes sulphureus image | ⚠️ Known | No iNat photo available. Shows grey placeholder. |
| Apostolepis quinquelineata | ⚠️ Known | No iNat photo or taxon ID. Shows grey placeholder. inat_taxon_url is name-based fallback. |
| inat_sightings 0-bbox species | ⚠️ Expected | 31 species have no sightings in Carajás bbox. Detail view renders no map section — correct behaviour. |
| Git version control | ⚠️ Not set up | Project has no Git repository. Manual backups only. Recommended: git init before Sprint 3 begins. |

# 9. Architecture Notes

## 9.1 Image caching

Images are stored at Documents/species_images/<ScientificName>.jpg. The UserDefaults key imagesDownloaded gates the first-launch download screen. To reset (for testing): call ImageCacheManager.shared.clearAll() or delete and reinstall the app.

## 9.2 Seen species persistence

SeenSpeciesStore uses @Observable (iOS 17+). Stored as a '||'-delimited string in UserDefaults key 'seenSpecies'. Scientific name is the stable key. Injected into the environment at app root so all views share the same instance.

## 9.3 Survey filter logic

Filters default to all-checked. All checked = show all 62 species (same as no filter). Filter only restricts when a proper subset is active. The 'seen' filter uses SeenSpeciesStore.isSeen() directly. Filter state is in-memory only — resets on app relaunch.

## 9.4 Portuguese name toggle

@AppStorage key 'showPortugueseNames' (Bool). Additive — does not replace English name. Species without localName show no extra row. Applied in SpeciesRowView (list) and HeroImageView (detail).

## 9.5 Venom icon conditional

Icon selection for the venom fact row is handled directly in QuickFactsView inside SpeciesDetailView.swift using a Group conditional. VenomStatus.iconName exists as a computed property on the enum but the view uses an explicit if/else to distinguish the custom asset (icon_skull) from the custom asset (icon_smile) for nonVenomous. This keeps asset rendering consistent with the rest of the icon set.

# 10. Sprint 3 Roadmap

Features confirmed for next sprint, in priority order:

| Feature | Prompt ref | Notes |
| --- | --- | --- |
| Landing hub screen | — | Convert LandingView into a 3-second hub. Same hero image and app name. Two buttons added: About and Info. Auto-advances to species list after 3 seconds if no action. Timer pauses if a child screen is opened. NavigationStack wraps LandingView. |
| About / Sources screen | Prompt 08 | Survey-first methodology, data source credits (Cunha 1985, CNF/UFSC 2015–23, iNaturalist), image credits, app version, Mantella brand line. Accessed from Landing hub. Views/About/AboutView.swift. |
| Info / Key screen | — | Field guide legend. Four sections: venom colour system, IUCN status codes, survey presence pills, iNaturalist visibility bar. Accessed from Landing hub. Views/About/InfoView.swift. |
| Species sightings map | 0.3.2 | MapKit view in SpeciesDetailView. Read-only pins from inat_sightings data already in species.json. Species with empty inat_sightings show 'No observations recorded' message. No user input or GPS required. |
| Full pt-BR localisation | 0.3.1 | Full i18n of all UI strings into Brazilian Portuguese using Xcode String Catalogs. Supersedes the current PT name toggle. |
| Git version control setup | — | git init the project before Sprint 3 begins. Commit current state as baseline. One commit per sprint going forward. |

# 11. How to Continue in a New Chat

Paste the following as the opening message in a new Claude session:

I am continuing development of the Carajás Field Guide iOS app.

The app is a SwiftUI iPhone field guide for snake species of Serra dos Carajás, Pará, Brazil.

Sprint 2 is complete. Please read the Developer Handover document I am attaching for full context.

The Xcode project is at: AK_fieldGuide/CarajasFieldGuide/ on my Desktop.

The MasterDoc_0_3.docx contains the full product specification.

After reading the handover doc, confirm you understand the current state and ask me what to build next.

Attach to the new session:

• This handover document (CarajasFieldGuide_Handover_v3.0.docx)

• MasterDoc_0_3.docx — full product specification

• carajas_snakes_master_dataset.csv — source dataset with iNaturalist taxon IDs

# 12. Document Version Log

| Version | Date | Summary |
| --- | --- | --- |
| 1.0 | March 2025 | Initial handover. MVP complete. 62 species. All screens built. Design system locked. |
| 2.0 | March 2026 | Sprint 1 complete. Image caching, iNat coordinates pipeline, survey filter, seen checkbox, PT name toggle, portrait lock. 7 new files. species.json updated with inat_sightings and corrected taxon data. |
| 3.0 | March 2026 | Sprint 2 complete. Brazilian flag icon updated to circular PNG asset. Venom row: background colours updated (FBCDCD / DFF1E2), label changed to 'Venom', non-venomous icon replaced with icon_smile custom asset. Git setup added to Sprint 3 roadmap. |