DEVELOPER HANDOVER

Carajás Field Guide

iOS App · SwiftUI · Sprint 1 Complete

Snakes of Carajás · Mantella

Document version: 2.0 · March 2026

Status: MVP + Sprint 1 Complete — Ready for Sprint 2

# 1. Purpose of This Document

This document provides a complete handover of the Carajás Field Guide iOS app after Sprint 1 of post-MVP feature development. It is intended to allow any developer or AI assistant to pick up the project in a new session with full context — without needing to re-read conversation history.

It covers: what was built in Sprint 1, the current state of every file, the updated data pipeline, known issues, and the upcoming Sprint 2 feature list.

# 2. Project Overview

| App name | Carajás Field Guide |
| --- | --- |
| Brand | Mantella |
| Platform | iPhone (iOS 17+) — Portrait only (locked) |
| Language | Swift 5.9+ |
| UI Framework | SwiftUI |
| Architecture | Local-first, content-driven |
| Pilot dataset | 62 survey-confirmed snake species — Serra dos Carajás, Pará, Brazil |
| Data sources | Cunha et al. 1985 · CNF Herpetofauna Survey 2015–2023 (UFSC) · iNaturalist |
| Xcode project | AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide.xcodeproj |
| Master brief | MasterDoc_0_3.docx — full product specification |

# 3. Sprint 1 — Completed Features

All Sprint 1 features are complete and tested on device.

| Feature | Version | Status |
| --- | --- | --- |
| Bulk image download on first launch — all 60 species images downloaded to Documents directory, persisted until app deletion. First-launch progress screen with retry for failed images. Black background with light green text. | 0.2.1 | ✅ Complete |
| iNaturalist observation coordinates fetched via Python pipeline (fetch_observations.py) and baked into species.json as inat_sightings [{lat, lng, date}]. Carajás bounding box: -7.0 to -5.5 lat, -51.5 to -49.5 lng. 31 of 62 species have sightings in bbox. | 0.3.2 (data) | ✅ Complete |
| Filter list by survey source — collapsible filter panel triggered by funnel icon on search bar. Three survey sources: Cunha 1985, CNF 2015–23, iNaturalist. All checked by default. Multi-select, species count per filter, total count row. | 0.2.2 | ✅ Complete |
| Per-species seen checkbox — seen/unseen indicator on list thumbnails (top-left, read-only) and detail hero (tappable toggle). SVG icons: icon_register_focus (seen) and icon_register_enabled (unseen). State persisted via SeenSpeciesStore (@Observable) in UserDefaults. Seen filter added to filter panel. | 0.2.3 | ✅ Complete |
| Brazilian Portuguese name toggle — 🇧🇷 flag button (flag_brazil asset) in banner subtitle row. Additive display — Portuguese name shown below English name in appSecondary green. Persists via @AppStorage. Applies to list rows and detail hero. | 0.2.4 | ✅ Complete |
| Portrait-only orientation — landscape rotation locked at project level in Xcode target settings. | — | ✅ Complete |

# 4. Data Pipeline Updates

Two Python scripts now live at AK_fieldGuide/ (not inside the Xcode project):

### fetch_observations.py (new)

Fetches up to 50 georeferenced iNaturalist observations per species within the Carajás bounding box. Writes inat_sightings: [{lat, lng, date}] into species.json. Also corrects the Micrurus hemprichii taxon ID (was 30517, corrected to 30560).

Run: python3 fetch_observations.py from AK_fieldGuide/

### fix_images.py (existing)

Fetches iNaturalist medium_url images and writes to species.json. Use for future image refreshes.

### fix_boa.py (new)

One-time fix: corrects Boa constrictor taxon URL and image to the Amazonian nominate subspecies (taxon 115434, Boa constrictor constrictor) after the Boa imperator taxonomic split.

### fix_trilepida.py (new)

One-time fix: corrects Trilepida macrolepis taxon ID from 33559 to 146504 and re-fetches the correct image.

### Known data issues (resolved)

| Micrurus hemprichii | Taxon ID corrected from 30517 → 30560. inat_taxon_url updated in species.json. |
| --- | --- |
| Boa constrictor | Was linking to Boa imperator after taxonomic split. Now correctly linked to Boa constrictor constrictor (taxon 115434). |
| Trilepida macrolepis | Taxon ID corrected from 33559 → 146504. Image updated. |
| Micrurus spixii | Shares taxon 30517 with M. hemprichii on iNat (synonym). Both rows receive same sightings pool — expected behaviour. |
| inat_sightings 0-sightings | 31 of 62 species have no iNat observations in Carajás bbox. Many have global records outside the bbox. Detail view handles gracefully — no map section rendered. |

# 5. Complete File Structure

All files live inside the Xcode project at: AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide/

## 5.1 Models/

| Species.swift | Core Codable struct. 17 fields. New fields added in Sprint 1: inatSightings: [InatSighting]?. New InatSighting struct: lat, lng, date. New computed helpers: hasSightings (Bool). |
| --- | --- |
| Survey.swift | Codable struct: id, name, url, resolvedURL. Used for survey presence pills and filter matching. |
| VenomStatus.swift | Enum: dangerous / mild / lowRisk / nonVenomous. |
| IUCNStatus.swift | Enum: lc/nt/vu/en/cr/ew/ex. |

## 5.2 ViewModels/

| SpeciesStore.swift | @Observable class. Loads/decodes species.json. No changes in Sprint 1. |
| --- | --- |
| SeenSpeciesStore.swift | NEW. @Observable singleton. Manages Set<String> of seen scientific names. Persisted to UserDefaults key 'seenSpecies' as '¦¦'-separated string. Methods: isSeen(), toggle(), count. Injected via .environment() in CarajasFieldGuideApp. |

## 5.3 Views/

| LandingView.swift | Unchanged from MVP. |
| --- | --- |
| List/HomeView.swift | Unchanged from MVP. |
| List/SpeciesListView.swift | MAJOR UPDATE. Added: @AppStorage showPortugueseNames, @Environment seenStore, collapsible SurveyFilterView with 4 filters (CN-1985, UFSC-2023, inat, seen), FilterPanelView, FilterRowView, FilterChip. BannerView updated: dynamic subtitle count, flag_brazil button. SpeciesRowView updated: Portuguese name row, seen indicator. ThumbnailView updated: CachedSpeciesImage + seen indicator overlay. |
| Detail/SpeciesDetailView.swift | MAJOR UPDATE. Added: @Environment seenStore, seen toggle in HeroImageView (SeenToggleIcon). HeroImageView updated: portugueseName param, @AppStorage showPortugueseNames, isSeen + onToggleSeen params. |
| About/ (empty) | Placeholder. Not yet built. Required for App Store submission. |

## 5.4 Root Swift files

| CarajasFieldGuideApp.swift | UPDATED. Now injects SeenSpeciesStore.shared into environment via .environment(seenStore) on both DownloadView and LandingView. Routes to DownloadView on first launch (images not cached), LandingView on subsequent launches. |
| --- | --- |
| DownloadView.swift | NEW. First-launch image download screen. Black background, light green text (#abd0af). Progress bar (60 images). Retry UI for failed downloads. Batch size 5 concurrent. Writes to Documents/species_images/. Sets UserDefaults imagesDownloaded flag on completion. |
| CachedSpeciesImage.swift | NEW. Local-first image loader. Checks ImageCacheManager first (disk), falls back to AsyncImage, then placeholder. Used by ThumbnailView and HeroImageView. |
| ImageCacheManager.swift | NEW. Singleton. Manages Documents/species_images/ directory. Methods: isCached(), loadImage(), downloadAndCache(). Filename: ScientificName_with_underscores.jpg. clearAll() resets cache and UserDefaults flag. |
| SeenToggleIcon.swift | NEW. SwiftUI view that renders seen/unseen SVG icons (icon_register_focus, icon_register_enabled) from Assets.xcassets. Size: 47×24pt. |
| ContentView.swift | Unchanged. TabView overlay, 3 tabs. |
| AppColors.swift | Unchanged. Full design token set. |
| AppFonts.swift | Unchanged. |
| AppTheme.swift | Unchanged. |

## 5.5 Resources/

| species.json | UPDATED. Now includes inat_sightings: [{lat, lng, date}] per species. Boa constrictor, Micrurus hemprichii, and Trilepida macrolepis taxon URLs corrected. |
| --- | --- |
| Fonts/ (6 files) | Unchanged: Manrope-Medium/Bold/ExtraBold.ttf, Inter_18pt-Regular/Medium/SemiBold.ttf |

## 5.6 Assets.xcassets — image sets

| Asset name | Render As | Usage |
| --- | --- | --- |
| AppIcon | Default | 1024×1024 snake silhouette |
| bannerList | Default | List screen banner |
| landing_snakesCarajas | Default | LandingView full-screen photo |
| mantella_icon | Default | System splash logo |
| icon_skull | Template Image | Venom fact row |
| icon_ruler | Template Image | Size fact row |
| icon_habitat | Template Image | Habitat fact row |
| icon_IUCN | Template Image | IUCN fact row |
| icon_register_focus | Default, Single Scale | Seen toggle — active state (SVG: green pill, checkmark) |
| icon_register_enabled | Default, Single Scale | Seen toggle — inactive state (SVG: grey pill) |
| flag_brazil | Default, Single Scale | PT-BR name toggle button in banner |
| SplashBackground | Color Set | #0E1A0C — system splash bg |
| AccentColor | Color Set | #23422a — app accent |

# 6. Design System

## 6.1 Colour tokens (AppColors.swift) — unchanged from MVP

| Token | Hex | Usage |
| --- | --- | --- |
| .appBackground | #faf9f6 | All screen backgrounds |
| .appPrimary | #23422a | Active nav, headings, icons |
| .appSecondary | #406840 | iNat bar fill, PT name text |
| .onSurface | #1a1c1a | Primary body text |
| .onSurfaceVariant | #424842 | Muted text, fact values |
| .outline | #727971 | Section labels, source footer |
| .outlineVariant | #c2c8bf | Dividers, bar track |
| .surfaceContainerLow | #f4f3f1 | Search bar background |
| .surfaceDim | #dbdad7 | Image placeholders |
| .primaryFixedDim | #abd0af | Scientific name on hero, download screen text |
| .secondaryContainer | #beecb9 | Survey pill background |
| .onSecondaryContainer | #446c44 | Survey pill text |

Sprint 1 additional colour (not in AppColors.swift — used inline):

| #5FDB63 | Seen indicator circle background (list thumbnail + detail toggle active state) |
| --- | --- |
| #5B5B5B | SeenToggleIcon pill stroke and inactive circle fill |

# 7. Known Issues & Outstanding Items

| Item | Status | Notes |
| --- | --- | --- |
| Font error in console | 🚧 Partial | GSFont: file doesn't exist — Manrope-Bold.ttf%0A. Stray newline in Info.plist UIAppFonts. App runs fine. Fix: check Info.plist for trailing whitespace on font filenames. |
| About screen | ❌ Not built | Views/About/ folder exists but empty. Required for App Store submission. |
| bannerImage asset | ⚠️ Superseded | Still in Assets.xcassets but no longer used (replaced by bannerList). Can be removed. |
| Survey URL targets | ⚠️ Placeholder | UFSC thesis URL should be verified for public accessibility. |
| Spilotes sulphureus image | ⚠️ Known | No iNat photo available. Shows grey placeholder. |
| Apostolepis quinquelineata | ⚠️ Known | No iNat photo or taxon ID. Shows grey placeholder. inat_taxon_url is name-based fallback. |
| inat_sightings 0-bbox species | ⚠️ Expected | 31 species have no sightings in Carajás bbox. Detail view renders no map section — correct behaviour. Some (e.g. Boa constrictor) have global records outside bbox. |
| Brazilian flag asset | ⚠️ Pending | flag_brazil.png added to Assets. Future: update to circular flag image matching brand quality. |

# 8. Architecture Notes

## 8.1 Image caching

Images are stored at Documents/species_images/<ScientificName>.jpg. The UserDefaults key imagesDownloaded gates the first-launch download screen. To reset (for testing): call ImageCacheManager.shared.clearAll() or delete and reinstall the app.

## 8.2 Seen species persistence

SeenSpeciesStore uses @Observable (iOS 17+). Stored as a '||'-delimited string in UserDefaults key 'seenSpecies'. Scientific name is the stable key. Injected into the environment at app root so all views share the same instance.

## 8.3 Survey filter logic

Filters default to all-three-checked. All checked = show all 62 species (same as no filter). Filter only restricts when a proper subset is active. The 'seen' filter uses SeenSpeciesStore.isSeen() directly. Filter state is in-memory only — resets on app relaunch.

## 8.4 Portuguese name toggle

@AppStorage key 'showPortugueseNames' (Bool). Additive — does not replace English name. Species without localName show no extra row. Applied in SpeciesRowView (list) and HeroImageView (detail).

# 9. Sprint 2 Roadmap

Features confirmed for next sprint, in priority order:

| Feature | Version | Notes |
| --- | --- | --- |
| Species sightings map | 0.3.2 | MapKit view in SpeciesDetailView. Read-only pins from inat_sightings data already in species.json. Species with empty inat_sightings show 'No observations recorded' message. No user input or GPS required. |
| About / Sources screen | Prompt 08 | Survey methodology, data credits, app version. Required for App Store submission. Views/About/ folder already exists as placeholder. |
| Full pt-BR localisation | 0.3.1 | Full i18n of all UI strings into Brazilian Portuguese using Xcode String Catalogs. Supersedes the current PT name toggle. |
| Brazilian flag icon update | 0.2.4 | Replace current flag_brazil.png with circular flag asset matching screenshot mockup quality. |

# 10. How to Continue in a New Chat

Paste the following as the opening message in a new Claude session:

I am continuing development of the Carajás Field Guide iOS app.

The app is a SwiftUI iPhone field guide for snake species of Serra dos Carajás, Pará, Brazil.

Sprint 1 is complete. Please read the Developer Handover document I am attaching for full context.

The Xcode project is at: AK_fieldGuide/CarajasFieldGuide/ on my Desktop.

The MasterDoc_0_3.docx contains the full product specification.

After reading the handover doc, confirm you understand the current state and ask me what to build next.

Attach to the new session:

- This handover document (CarajasFieldGuide_Handover_v2.0.docx)

- MasterDoc_0_3.docx — full product specification

- carajas_snakes_master_dataset.csv — source dataset with iNaturalist taxon IDs

# 11. Document Version Log

| Version | Date | Summary |
| --- | --- | --- |
| 1.0 | March 2025 | Initial handover. MVP complete. 62 species. All screens built. Design system locked. |
| 2.0 | March 2026 | Sprint 1 complete. Image caching, iNat coordinates pipeline, survey filter, seen checkbox, PT name toggle, portrait lock. 7 new files. species.json updated with inat_sightings and corrected taxon data. |