DEVELOPER HANDOVER

Carajás Field Guide

iOS App · SwiftUI · Sprint 3 In Progress

Snakes of Carajás · Mantella

Document version: 5.0 · March 2026

Status: Sprint 3 In Progress — Image pipeline, credit system, field guide pipeline complete

# 1. Purpose of This Document

This document provides a complete handover of the Carajás Field Guide iOS app. It allows any developer or AI assistant to pick up the project in a new session with full context — without needing to re-read conversation history.

It covers: what has been built, the current state of every file, Git workflow, session triggers, known issues, and the Sprint 3 remaining roadmap.

# 2. Project Overview

| Field | Value |
| --- | --- |
| App name | Carajás Field Guide |
| Brand | Mantella |
| Platform | iPhone (iOS 17+) — Portrait only (locked) |
| Language | Swift 5.9+ |
| UI Framework | SwiftUI |
| Architecture | Local-first, content-driven |
| Pilot dataset | 62 survey-confirmed snake species — Serra dos Carajás, Pará, Brazil |
| Data sources | Cunha et al. 1985 · CNF Herpetofauna Survey 2015–2023 (UFSC) · iNaturalist · GBIF · Wikimedia Commons |
| Xcode project | AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide.xcodeproj |
| GitHub repo | https://github.com/AndrewKerr47/everywherefieldguide (private) |
| Master brief | MasterDoc_0_3.docx — full product specification |
| Contact email | andrewkerresq@gmail.com |

# 3. Git Setup & Workflow

## 3.1 Repository

Git was initialised in Sprint 3. The repository root is AK_fieldGuide/ on the Desktop. Remote: github.com/AndrewKerr47/everywherefieldguide (private).

Two branches:

- main — stable, tested code only. Never work directly on main.

- sprint-3 — active development branch. All new work goes here.

## 3.2 Session triggers

| Trigger | Response |
| --- | --- |
| good morning | Display the start-of-session Git routine: navigate to project, check branch with git status, run git pull, confirm on sprint-3 before opening Xcode. |
| good night | Display the end-of-session Git routine: git add ., git commit with a descriptive message, git push, git status to confirm clean, remind to update handover doc if sprint is complete. |
| commit | Auto-generate a commit message based on what was built in the current session and provide the exact three commands to paste into Terminal: git add . / git commit -m "..." / git push |

## 3.3 Daily routine

START OF SESSION:

cd ~/Desktop/AK_fieldGuide

git status

git pull

DURING SESSION — commit whenever something works:

git add .

git commit -m "Brief description of what changed"

END OF SESSION:

git add .

git commit -m "End of session — describe what is in progress"

git push

git status

# 4. Sprint 1 — Completed Features

| Feature | Version | Status | Notes |
| --- | --- | --- | --- |
| Bulk image download on first launch. Progress screen with retry. Documents/species_images/. | 0.2.1 | ✅ Complete |  |
| iNaturalist observation coordinates pipeline. inat_sightings [{lat, lng, date}] in species.json. 31/62 species have bbox sightings. | 0.3.2 | ✅ Complete |  |
| Survey filter panel — Cunha 1985, CNF 2015–23, iNaturalist, Seen. Multi-select with species counts. | 0.2.2 | ✅ Complete |  |
| Per-species seen checkbox — list thumbnail indicator + detail hero toggle. SeenSpeciesStore (@Observable), UserDefaults. | 0.2.3 | ✅ Complete |  |
| Brazilian Portuguese name toggle — flag button in banner. Additive display. @AppStorage. | 0.2.4 | ✅ Complete |  |
| Portrait-only orientation lock. | — | ✅ Complete |  |

# 5. Sprint 2 — Completed Features

| Feature | Version | Status | Notes |
| --- | --- | --- | --- |
| Brazilian flag icon — replaced emoji with circular PNG asset (flag_brazil_circle). Original Image, Single Scale. | 0.2.4 | ✅ Complete |  |
| Venom row backgrounds — dangerous: #FBCDCD, mild: amber opacity, low risk: #DFF1E2, non-venomous: #DFF1E2. | — | ✅ Complete |  |
| Venom row label — changed from 'Venom status' to 'Venom'. | — | ✅ Complete |  |
| Non-venomous icon — custom asset icon_smile (SVG, Template Image) replaces skull for non-venomous species only. | — | ✅ Complete |  |

# 6. Sprint 3 — Completed Features

| Feature | Version | Status | Notes |
| --- | --- | --- | --- |
| Git repository — initialised at AK_fieldGuide/. Remote on GitHub (private). Branches: main + sprint-3. Credentials in macOS Keychain. | — | ✅ Complete |  |
| Landing hub screen — Privacy policy + About buttons, flag accordion language picker, version number, auto-advance 5 seconds. | — | ✅ Complete | Language picker defaults to device locale. AppStorage persists selection. 5 languages supported. |
| AboutView — five sections: app identity, survey-first methodology, data sources, image credits, version footer. Copy locked and approved. | Prompt 08 | ✅ Complete | Email: andrewkerresq@gmail.com |
| SafariView extracted — moved to Utilities/SafariView.swift. Shared by AboutView and SpeciesDetailView. | — | ✅ Complete |  |
| PrivacyPolicyView — WKWebView loading hosted policy. Native fallback if offline. | — | ✅ Complete |  |
| Privacy policy HTML — hosted on GitHub Pages. | — | ✅ Complete | URL: https://andrewkerr47.github.io/everywherefieldguide/privacy-policy.html |
| SpeciesListView — 'Local name' pill replaces flag button. Subtitle centred. Needs-credit overlay (#if DEBUG). Needs credit filter (#if DEBUG). | — | ✅ Complete | Overlay: 50% white + photo.badge.exclamationmark. Filter auto-hidden in release builds. |
| Language picker — globe/flag accordion on Landing hub. Slides up from behind. Tap outside to close. | — | ✅ Complete | Flag assets: flag_uk_circle, flag_brazil_circle, flag_spain_circle, flag_france_circle, flag_germany_circle. 96×96px PNG. |
| Image pipeline — iNat → GBIF → Wikimedia Commons. Commercial licence filter. Up to 3 images per species. Credit line output. | — | ✅ Complete | 55/62 species resolved. 7 need outreach. Source field: inat/gbif/wikimedia. |
| Species.swift — 9 new credit fields added: imageSource, sourceURL, observer, observerURL, licenceCode, licenceLabel, licenceURL, creditLine, imageStatus. | — | ✅ Complete |  |
| SpeciesDetailView — ImageCreditView section added (section 6). Shows credit_line, licence badge, tappable observer/licence links. | — | ✅ Complete | Only renders if creditLine is non-empty. |
| species.json — merged with image credits from all three sources. image_status field added. | — | ✅ Complete | master_dataset.csv updated with all pipeline outputs. |
| Dataset audit — duplicate names, taxon ID conflicts, iNat obs counts, Sibon nebulatus URL corrected, Micrurus hemprichii URL corrected, Chironius flavolineatus spelling corrected, Corallus batesii English name updated. | — | ✅ Complete | 7 needs-outreach species flagged. |
| Field guide pipeline system — reusable prompt + scripts for any area/taxon. SYSTEM_PROMPT.md, rules/, schemas/, scripts/. | — | ✅ Complete | Stored in resources/documentation/fieldguide_pipeline/ |

# 7. Complete File Structure

All Swift files live inside: AK_fieldGuide/CarajasFieldGuide/CarajasFieldGuide/

## 7.1 Models/

| File | Notes |
| --- | --- |
| Species.swift | UPDATED Sprint 3. Core Codable struct. 17 original fields + 9 new image credit fields + inatSightings: [InatSighting]?. Computed helpers: hasSightings, hasImageCredit. |
| Survey.swift | Codable struct: id, name, url, resolvedURL. Unchanged. |
| VenomStatus.swift | UPDATED Sprint 2. Enum with rowBackground, color, label, iconName computed properties. |
| IUCNStatus.swift | Enum: lc/nt/vu/en/cr/ew/ex. Unchanged. |

## 7.2 ViewModels/

| File | Notes |
| --- | --- |
| SpeciesStore.swift | @Observable. Loads/decodes species.json. Unchanged. |
| SeenSpeciesStore.swift | @Observable singleton. UserDefaults key 'seenSpecies'. Methods: isSeen(), toggle(), count. |

## 7.3 Views/

| File | Notes |
| --- | --- |
| LandingView.swift | UPDATED Sprint 3. Hub screen with NavigationStack, 5-second auto-advance, Privacy policy + About buttons, flag accordion language picker, version number. Padding 48. Accordion spacing 56pt. |
| List/HomeView.swift | Unchanged from MVP. |
| List/SpeciesListView.swift | UPDATED Sprint 3. 'Local name' pill button, subtitle centred, needs-credit DEBUG overlay, Needs credit DEBUG filter, filterDefs computed property. |
| Detail/SpeciesDetailView.swift | UPDATED Sprint 3. ImageCreditView added as section 6. Source footer moved to section 7. |
| About/AboutView.swift | UPDATED Sprint 3. Five-section About screen. Copy locked March 2026. |
| About/PrivacyPolicyView.swift | NEW Sprint 3. WKWebView loading hosted policy. Native fallback if offline. |

## 7.4 Utilities/

| File | Notes |
| --- | --- |
| SafariView.swift | NEW Sprint 3. Extracted from SpeciesDetailView. Reusable SFSafariViewController wrapper. |

## 7.5 Root Swift files

| File | Notes |
| --- | --- |
| CarajasFieldGuideApp.swift | Injects SeenSpeciesStore. Routes DownloadView / LandingView. Unchanged in Sprint 3. |
| DownloadView.swift | First-launch image download. Unchanged. Note: needs update for GBIF/Wikimedia URLs (Sprint 4 backlog). |
| CachedSpeciesImage.swift | Local-first image loader. Unchanged. |
| ImageCacheManager.swift | Documents/species_images/ manager. Unchanged. |
| SeenToggleIcon.swift | Seen/unseen SVG icons. Unchanged. |
| ContentView.swift | TabView, 3 tabs. Unchanged. |
| AppColors.swift | Full design token set. Unchanged. |
| AppFonts.swift | Unchanged. |
| AppTheme.swift | Unchanged. |

## 7.6 Resources/

| File | Notes |
| --- | --- |
| species.json | UPDATED Sprint 3. Contains inat_sightings, image credit fields (imageSource, sourceURL, observer, observerURL, licenceCode, licenceLabel, licenceURL, creditLine, imageStatus) for all 62 species. |
| Fonts/ (6 files) | Manrope-Medium/Bold/ExtraBold.ttf, Inter_18pt-Regular/Medium/SemiBold.ttf. Unchanged. |
| docs/privacy-policy.html | NEW Sprint 3. Hosted on GitHub Pages. |

## 7.7 Assets.xcassets — NEW in Sprint 3

| Asset | Notes |
| --- | --- |
| flag_uk_circle | NEW. Round flag PNG, 96×96px, Original Image Single Scale. |
| flag_brazil_circle | EXISTING. Round flag PNG, 96×96px. |
| flag_spain_circle | NEW. Round flag PNG, 96×96px, Original Image Single Scale. |
| flag_france_circle | NEW. Round flag PNG, 96×96px, Original Image Single Scale. |
| flag_germany_circle | NEW. Round flag PNG, 96×96px, Original Image Single Scale. |
| flag_brazil | ⚠️ SUPERSEDED — can be removed. |
| bannerImage | ⚠️ SUPERSEDED — can be removed. |

# 8. Design System

## 8.1 Colour tokens — unchanged

| Token | Hex / Usage |
| --- | --- |
| .appBackground | #faf9f6 — All screen backgrounds |
| .appPrimary | #23422a — Headings, icons, active nav |
| .appSecondary | #406840 — iNat bar, PT name text |
| .onSurface | #1a1c1a — Primary body text |
| .onSurfaceVariant | #424842 — Muted text, fact values |
| .outline | #727971 — Section labels, source footer |
| .outlineVariant | #c2c8bf — Dividers, bar track |
| .surfaceContainerLow | #f4f3f1 — Search bar background |
| .primaryFixedDim | #abd0af — Scientific name on hero |
| .secondaryContainer | #beecb9 — Survey pill background |
| .onSecondaryContainer | #446c44 — Survey pill text |

## 8.2 Venom row colour system

| State | Background | Icon / label colour |
| --- | --- | --- |
| dangerous | #FBCDCD | #ba1a1a red — icon_skull |
| mild | #C07820 at 6% opacity | #C07820 amber — icon_skull |
| lowRisk | #DFF1E2 | #4A8A30 green — icon_skull |
| nonVenomous | #DFF1E2 | #406840 green — icon_smile |

# 9. Known Issues & Outstanding Items

| Item | Status | Notes | Action |
| --- | --- | --- | --- |
| Font error in console | 🚧 Partial | GSFont: Manrope-Bold.ttf%0A — stray newline in Info.plist. App runs fine. | Low priority |
| InfoView / Field Guide Key | ❌ Not built | Views/About/InfoView.swift. Four sections: venom system, IUCN codes, survey pills, iNat bar. | Sprint 3 remaining |
| Species sightings map | ❌ Not built | MapKit view in SpeciesDetailView. Read-only pins from inat_sightings. | Sprint 3 remaining |
| Full pt-BR localisation | ❌ Not built | Xcode String Catalogs. en + pt-BR + es + fr + de. Dropdown language picker. AppStorage persistence. | Sprint 3 remaining |
| Image credit — 7 needs_outreach species | ⚠️ Pending outreach | Xenopholis undulatus, Adelphostigma quadriocellata, Erythrolamprus carajasensis, Oxyrhopus petolarius, Pseudoboa coronata, Taeniophallus quadriocellatus, Chironius flavolineata. | Contact iNat observers |
| DownloadView — GBIF/Wikimedia URLs | ⚠️ Backlog | DownloadView currently only handles iNat image URLs. GBIF and Wikimedia URLs need support. | Sprint 4 |
| Duplicate Portuguese names | ⚠️ Noted | cobra-cipó-marrom shared by Chironius fuscus and Oxybelis aeneus. Noted in master_dataset.csv. | Future pass |
| Dendrophidion dendrophis iNat count | ⚠️ Unverified | 422 API error during obs count pass. Manual check needed. | Future pass |
| Privacy policy email | ⚠️ Live | andrewkerresq@gmail.com in privacy-policy.html and PrivacyPolicyView.swift. | Update when ready |
| flag_brazil asset | ⚠️ Superseded | Replaced by flag_brazil_circle. Can be removed from Assets.xcassets. | Cleanup |
| bannerImage asset | ⚠️ Superseded | No longer referenced. Can be removed. | Cleanup |
| Spilotes sulphureus image | ⚠️ Known | No iNat photo. Shows grey placeholder. | Outreach or accept |
| Apostolepis quinquelineata | ⚠️ Known | No iNat taxon ID. Name-based URL fallback. | Manual check |

# 10. Image Credit System — NEW Sprint 3

## 10.1 Pipeline

Images are sourced from three platforms in priority order: iNaturalist → GBIF → Wikimedia Commons. All images pass a commercial licence filter (CC0, CC BY, CC BY-SA, CC BY-ND only). Up to 3 images per species.

## 10.2 species.json credit fields

| Field | Notes |
| --- | --- |
| image_source | Source platform: inat / gbif / wikimedia |
| source_url | URL to the observation, occurrence, or Wikimedia file page |
| observer | Photographer/observer name |
| observer_url | URL to observer profile |
| licence_code | cc0 / cc-by / cc-by-sa / cc-by-nd |
| licence_label | CC0 / CC BY / CC BY-SA / CC BY-ND |
| licence_url | Canonical CC licence URL |
| credit_line | Pre-formatted: '© name via iNaturalist (CC BY)' |
| image_status | ok / needs_outreach |

## 10.3 Current image resolution

| Source | Species | % of total |
| --- | --- | --- |
| iNaturalist | 14 | 22.6% |
| GBIF | 24 | 38.7% |
| Wikimedia Commons | 18 | 29.0% |
| Needs outreach | 7 | 11.3% |
| Total resolved | 56 / 62 | 90.3% |

## 10.4 Pipeline scripts

All scripts are in: AK_fieldGuide/resources/documentation/

- inat_image_pipeline.py — image fetching with licence check

- merge_image_credits.py — merges credits into species.json

- inat_obs_count_lookup.py — observation count lookup

Reusable field guide pipeline (any area/taxon):

- resources/documentation/fieldguide_pipeline/ — full system

# 11. Architecture Notes

## 11.1 Image caching

Documents/species_images/<ScientificName>.jpg. UserDefaults key 'imagesDownloaded' gates first-launch screen. Reset: ImageCacheManager.shared.clearAll() or reinstall. Note: GBIF and Wikimedia URLs not yet supported by DownloadView — Sprint 4 backlog.

## 11.2 Seen species persistence

SeenSpeciesStore @Observable. UserDefaults key 'seenSpecies' as '||'-delimited string. Scientific name is the stable key. Injected via .environment() at app root.

## 11.3 Survey filter logic

All filters checked by default = show all 62 species. Restricts only when a proper subset is active. Seen filter uses SeenSpeciesStore.isSeen() directly. Filter state resets on relaunch. filterDefs is a computed property to support #if DEBUG conditional.

## 11.4 Language picker

@AppStorage('selectedLanguage') persists selection. Defaults to device locale, falls back to 'en'. Supported: en, pt, es, fr, de. Flag assets: flag_uk_circle, flag_brazil_circle, flag_spain_circle, flag_france_circle, flag_germany_circle. Picker is UI-only — String Catalog localisation not yet wired up.

## 11.5 Needs-credit overlay

ThumbnailView takes needsCredit: Bool parameter. When true in a #if DEBUG build, renders 50% white overlay + photo.badge.exclamationmark icon in orange. Compiles away entirely in release builds. Filter pill also wrapped in #if DEBUG.

## 11.6 Privacy policy delivery

PrivacyPolicyView loads docs/privacy-policy.html via WKWebView from GitHub Pages URL. Falls back to a native SwiftUI summary screen if the device is offline.

# 12. Sprint 3 — Remaining Roadmap

| Feature | Priority | Notes | Status |
| --- | --- | --- | --- |
| InfoView / Field Guide Key | High | Views/About/InfoView.swift. Four sections: venom colour system legend, IUCN status codes, survey presence pills explanation, iNaturalist visibility bar explanation. Accessed from Landing hub. | ❌ Not built |
| Species sightings map | High | MapKit view in SpeciesDetailView. Read-only pins from inat_sightings already in species.json. 'No observations recorded' message for 0-sighting species. | ❌ Not built |
| Full localisation | Medium | Xcode String Catalogs. en + pt-BR + es + fr + de. Dropdown picker already built in LandingView. String Catalogs not yet created. AppStorage language persistence ready. | ❌ Not built |
| Image outreach — 7 species | Medium | Contact iNat observers for 7 needs_outreach species. Template messages to be drafted. | ⚠️ Pending |
| Pull Request sprint-3 → main | End of sprint | Open PR on GitHub when all sprint-3 features are tested on device. Review diff, merge, tag release, create sprint-4 branch. | ⏳ Pending |

# 13. How to Continue in a New Chat

Paste the following as the opening message in a new Claude session:

I am continuing development of the Carajás Field Guide iOS app.

The app is a SwiftUI iPhone field guide for snake species of Serra dos Carajás, Pará, Brazil.

Sprint 3 is in progress. Please read the Developer Handover document I am attaching for full context.

The Xcode project is at: AK_fieldGuide/CarajasFieldGuide/ on my Desktop.

The GitHub repo is: https://github.com/AndrewKerr47/everywherefieldguide (private, branch: sprint-3).

After reading the handover doc, confirm you understand the current state and ask me what to build next.

Attach to the new session:

- CarajasFieldGuide_Handover_v5_0.docx

- MasterDoc_0_3.docx

- carajas_snakes_master_dataset.csv

Session triggers:

- Type 'good morning' → start-of-session Git routine

- Type 'good night' → end-of-session Git routine

- Type 'commit' → auto-generated commit message + three Terminal commands

# 14. Document Version Log

| Version | Date | Summary |
| --- | --- | --- |
| 1.0 | March 2025 | Initial handover. MVP complete. 62 species. All screens built. |
| 2.0 | March 2026 | Sprint 1 complete. Image caching, iNat pipeline, survey filter, seen checkbox, PT name toggle, portrait lock. |
| 3.0 | March 2026 | Sprint 2 complete. Flag icon, venom backgrounds, 'Venom' label, icon_smile for non-venomous. |
| 4.0 | March 2026 | Sprint 3 in progress. Git setup, Landing hub, AboutView, SafariView extracted, PrivacyPolicyView, GitHub Pages policy, session triggers added. |
| 5.0 | March 2026 | Sprint 3 continued. About copy locked, LandingView finalised, SpeciesListView updated, image credit system (iNat/GBIF/Wikimedia), Species.swift credit fields, SpeciesDetailView ImageCreditView, needs-credit overlay, dataset audit complete, field guide pipeline system built. |